## Slide 1: Project Coordination

## Slide 2: Before the First Sprint
Project Backlog has to be created
Minimum requirements for backlogs
  ID
  Name
  Priority (Customer or a group with domain knowledge)
  Estimation (NOT in a time format)
  How to Demo (How to use the feature)
  Note (Short description of the implementation method)
  Done (Mark if the feature is complete)
Google Docs Template (link)
Italic is optional

## Slide 3: General Rules
All backlogs must be available for all groups at any time (SVN or Google Docs)
Rules when adding features to another groups backlog
  In case of multiple features, should the features be prioritized before handed over
  All features should be well described

## Slide 4: Sprints
Asynchronous vs Synchronous

## Slide 5: Asynchronous vs Synchronous
Asynchronous
Pros
  Finish features quick and make them available for other groups before the next sprint
  No time spent on presenting plans and evaluations for the other groups
Cons
  No experience sharing
  No direct influence on the other groups sprint planning (besides adding features to the backlog)
  No information about the other groups plans an evaluation
Synchronous
Pros
  Planned experience sharing
  Plans are presented for all groups and everyone can influence on the plans
  Easier to be involved, by giving feedback on presentations
Cons
  All groups have to use the same sprint length
  Spent time on other groups presentations of their work
  Features has to be completely done at the end of a sprint in case another groups has to use it in the next sprint

## Slide 6: Discussion
Asynchronous vs Synchronous

## Slide 7: Vote
Asynchronous vs Synchronous

## Slide 8: sprints
Generalities – Planning, Sprints, Evaluation

## Slide 9: Work Form
Sprint Planning, Plan Meeting, Sprint Evaluation and Evaluation Meeting is max. 1 hour

## Slide 10: Sprint Planning
Each group plan what features to complete in the next sprint
Features from other groups are added to the project backlog at this meeting

## Slide 11: Plan Meeting
Presentation of the plan for the next sprint
Everyone can suggest changes to the plan, in case they need a feature to be done, to continue with their project.
This meeting ends with a completed sprint backlog

## Slide 12: Sprint
Work with the tasks planned in the sprint backlog
Tasks in the sprint backlog are complete at the end of the sprint
Completed tasks are both bugfree and tested

## Slide 13: Sprint Evaluation
Each group evaluates on their sprint
Questions could be
  What have we done?
  Did we miss anything?
  What are we going to do in the next sprint?
  What did we learn from this sprint?
  What are we going to do differently in the next sprint?
Prepare a demonstration of the features implemented in the sprint
Prepare a presentation of the things discussed at the sprint evaluation

## Slide 14: Evaluation Meeting
Present the things discussed at the evaluation meeting
  What have we done?
  Did we miss anything?
  What are we going to do in the next sprint?
  What did we learn from this sprint?
  What are we going to do differently in the next sprint?
Length of the next sprint

## Slide 15: Project Planning
Strict vs Self-controlled

## Slide 16: Strict vs Self-controlled
Strict
Divided
  Keywords:
    3 periods
    Shared introduction
    Development
    Report
Altering
  Keywords:
    Altering between development and report
    Report is planned between sprints
Self-controlled
Individual sprint plans
Develop when it is appropriate for the group
Write report when it is appropriate for the group

## Slide 17: Strict vs Self-controlled
Strict
Pros
  Everyone develops at the same time
  The code is reviewed at least three times
Cons
  Not everyone finishes programming simultaneously
  Everyone cant start simultaneously
  Everyone works with the area planned in the model
Self-controlled
Pros
  Groups always work form their backlogs and priorities
  Groups decides what to do in the sprints
  Groups can develop when they are ready to do it
  Groups can stop developing when they don’t have any features to add
Cons
  Groups don’t develop simultaniously
  Groups may have to wait for another group to get into a development sprint

## Slide 18: Discussion
Strict vs Self-controlled

## Slide 19: Vote
Strict vs Self-controlled